Initial Project Planning Template

| Date | 3-7-2026 |
| --- | --- |
| Roll ID | TYA105 |
| Project Name | Global AI Adoption in Education: A Comprehensive Global Performance Intelligence Report |
| Maximum Marks | 3 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Planning | USN-1 | Define the project objective, scope, and business problem. | 2 | High | Anis Atar | 01-06-2026 | 03-06-2026 |
| Sprint-1 | Data Collection | USN-2 | Collect the Global AI in Education dataset and verify its completeness. | 3 | High | Anis Atar | 04-06-2026 | 06-06-2026 |
| Sprint-2 | Data Preprocessing | USN-3 | Clean missing values, verify data types, and prepare the dataset for Tableau analysis. | 5 | High | Anis Atar | 07-06-2026 | 10-06-2026 |
| Sprint-2 | Data Exploration | USN-4 | Perform exploratory data analysis to identify trends and key insights. | 3 | High | Anis Atar | 11-06-2026 | 13-06-2026 |
| Sprint-3 | Visualization Development | USN-5 | Create Tableau worksheets including bar charts, line charts, maps, KPI cards, and donut charts. | 8 | High | Anis Atar | 14-06-2026 | 20-06-2026 |
| Sprint-3 | Dashboard Development | USN-6 | Develop interactive Dashboard 1 and Dashboard 2 with filters and KPIs. | 8 | High | Anis Atar | 21-06-2026 | 25-06-2026 |
| Sprint-4 | Story Development | USN-7 | Create Tableau Story to present key insights using interactive story points. | 5 | Medium | Anis Atar | 26-06-2026 | 28-06-2026 |
| Sprint-4 | Testing & Validation | USN-8 | Verify dashboard functionality, filters, calculations, and visualization accuracy. | 3 | Medium | Anis Atar | 29-06-2026 | 30-06-2026 |
| Sprint-5 | Documentation | USN-9 | Prepare the final project report, GitHub repository, and project documentation. | 5 | High | Anis Atar | 01-07-2026 | 03-07-2026 |